## Slide 1
Testing Concepts
Lesson 5: Test Management & Test Metrics

## Slide 2: Lesson Objectives
To understand the following topics
Test Organization
  Independent Testing
  Tasks of a Test Manager and Tester
Test Planning and Estimation
  Purpose and Content of a Test Plan
  Test Strategy and Test Approach
  Entry Criteria and Exit Criteria (Ready and Done)
  Test Execution Schedule
  Factors Influencing the Test Effort
  Test Estimation Techniques
Test Monitoring and Control
  Metrics Used in Testing
  Purposes, Contents, and Audiences for Test Reports
Configuration Management
Risks and Testing
  Definition of Risk
  Product and Project Risks
  Risk-based Testing and Product Quality
Defect Management

## Slide 3: 5.1.1 Independent Testing
Independent testing brings a perspective which is different than that of the
authors since they have different cognitive biases from the authors.
Unbiased testing is necessary to objectively evaluate quality of a software
Developer carrying out testing would not like to expose defects
Assumptions made are carried into testing
People see what they want to see.
More effective in terms of Quality & Cost
It is conducted by an independent test team other than developer to avoid
author bias and is more effective in finding defects and failures
The tester sees each defect in a neutral perspective
The tester is totally unbiased
The tester sees what has been built rather than what the developer thought
The tester makes no assumptions regarding quality
5.1 Test Organization

## Slide 4: 5.1.1 Independent Testing (Cont..)
5.1 Test Organization
Benefits of Test Independence :
Independent testers are likely to recognize different kinds of failures compared to developers because of their different backgrounds, technical perspectives, and biases.
An independent tester can verify, challenge, or disprove assumptions made by
stakeholders during specification and implementation of the system
Drawbacks of Test Independence :
Isolation from the development team, leading to lack of collaboration, delays in providing feedback to the development team, or an adversarial relationship with the development team
Developers may lose a sense of responsibility for quality
Independent testers may be seen as a bottleneck or blamed for delays in release
Independent testers may lack some important information about the test object)

## Slide 5: 5.2.1 Purpose and Content of a Test Plan
5.2 Test Planning and Estimation
A test plan outlines test activities for development and maintenance
projects.
Test Planning is influenced by the test policy and test strategy of the organization, the development lifecycles and methods being used, the scope of testing, objectives, risks, constraints, criticality, testability, and the availability of resources.

## Slide 6: Test Plan Contents (IEEE 829)
Test Plan Identifier
References
Introduction
Test Items
Software Risk Issues
Features to be Tested
Features not to be Tested
Test Approach (Strategy)
Item Pass/Fail Criteria
Suspension Criteria and
Resumption Requirements
Test Deliverables
Testing Tasks
Environmental Needs
Staffing and Training Needs
Responsibilities
Schedule
Planning Risks and
Contingencies
Approvals
Glossary

## Slide 7: Test Planning Activities
Determining the scope, risks and identifying the objectives of testing
Defining the overall approach of testing, definition of the test levels, entry and
exit criteria
Integrating and coordinating the testing activities into the SDLC activities
Making decisions about what to test, what roles will perform the test activities, how the test activities should be done, and how the test results will be evaluated
Scheduling test analysis and design activities
Scheduling test implementation, execution and evaluation
Assigning resources for the different activities
Defining the amount, level of detail and templates for the test documentation
Selecting metrics for monitoring and controlling test preparation and execution, defect resolution and risk issues

## Slide 8: 5.2.2 Test Strategy and Test Approach
5.2 Test Planning and Estimation
Test Strategy?
A test strategy describes the test process at the product or organizational
level.
Test strategy means “How you are going to test the application?” You need to mention the exact process/strategy that you are going to follow when you will get the application for testing.
Test Approach:
A test approach is the test strategy implementation of a project, defines how
testing would be carried out

## Slide 9: 5.2.3 Entry Criteria (Ready) and Exit Criteria (Done)
5.2 Test Planning and Estimation
Entry Criteria :
Availability of testable requirements, user stories, and/or models (e.g., when
following a model based testing strategy)
Availability of test items that have met the exit criteria for any prior test levels
Availability of test environment
Availability of necessary test tools
Availability of test data and other necessary resources

## Slide 10: 5.2.3 Entry Criteria and Exit Criteria (Cont..)
Exit Criteria :
Planned tests have been executed
A defined level of coverage (e.g., of requirements, user stories, acceptance criteria, risks, code) has been achieved
The number of unresolved defects is within an agreed limit
The number of estimated remaining defects is sufficiently low
The evaluated levels of reliability, performance efficiency, usability, security,
and other relevant quality characteristics are sufficient

## Slide 11: Example : Entry Criteria for Functional Testing
Integration Testing is complete and sign-off is received by Project team.
Integration test results are provided to the QA team within the Integration
Execution & Signoff artifact.
Development team provides a demonstration of application changes prior to promotion to QA Environment
Code is delivered and successfully promoted to the Functional/System Test
Environment as described in Master Test Plan
Functional/System Test planning is detailed, reviewed and approved within the Master Test Plan
Smoke /Shake down test has been completed to ensure test environment is stable for testing.
Functional/System Test Cases are created, reviewed and approved within the RBC
Enterprise approved tool (HP QC)
Test data is ready for Functional/System Testing

## Slide 12: Example : Exit Criteria for Functional Testing
All high and medium risk tests identified in the detailed test plan are
executed, including interface testing
All planned testing is complete and documented
Functional/System test execution results are captured
All known defects have been entered into the defect tracking tool
There are no known severity one or severity two defects
Action plans have been created for outstanding severity three and four defects
Appropriate signoffs are obtained
Location of test cases, automated test scripts, defects and Functional/System Execution & Signoff artefact are detailed within the SCM plan.
Any known deviations from the BRD and SRS are documented and approved

## Slide 13: 5.2.4 Test Case Execution Schedule
5.2 Test Planning and Estimation
Pre-execution activities Setting up the Environment
Similar to production environment
Hardware (e.g. Hard Disk, RAM, Processor)
Software (e.g. IE, MS office)
Access to Applications
Setting up data for Execution
Any format (e.g. xml test data, system test data, SQL test data)
Create fresh set of your own test data
Use existing sample test data
Verify, if the test data is not corrupted
Ideal test data - all the application errors get identified with minimum size of data
set

## Slide 14: Pre-execution Activities
Test Case Execution
Test data to ensure complete test coverage Design test data considering following categories:
No data
  Relevant error messages are generated
Valid data set
  Functioning as per requirements
Invalid data set
  Behavior for negative values
Boundary Condition data set
  Identify application boundary cases
Data set for Performance, Load and Stress Testing
  This data set should be large in volume

## Slide 15: Setting up the Test Environment
Test Case Execution
There are various types of Test Environments :
Unit Test Environment
Assembly/Integration Test Environment
System/Functional/QA Test Environment
User Acceptance Test Environment
Production Environment

## Slide 16: Before starting Execution
Test Case Execution
Validate the Test Bed
Environment
  Hardware (e.g. Hard Disk, RAM, Processor)
  Software (e.g. IE, MS office)
Access
  Access to the Application
  Availability of Interfaces (e.g. Printer)
  Availability of created Test Data
Application
  High level testing on the application to verify if the basic functionality is working
  There are no show-stoppers
  Referred to as Smoke/Sanity/QA Build Acceptance testing

## Slide 17: During Execution
Test Case Execution
Run Tests
Run test on the identified Test Bed
Precondition
Use the relevant test data
Note the Result
Objective of test case
Action performed
Expected outcome
Actual outcome
Pass/Fail (according to pass/fail criteria)
Compare the Input and Output
Validate the data (e.g. complex scenarios, data from multiple interfaces)
Record the Execution
Test data information (e.g. type of client, account type)
Screenshots of the actions performed and results
Video recording (HP QC Add-in)

## Slide 18: After Execution
Test Case Execution
Report deviation
Log Defect for Failed Test Cases
Defect logging
  Project
  Summary
  Description
  Status
  Detected By
  Assigned To
  Environment (OS, Release, Build, Server)
  Severity
  Priority
  Steps to recreate and Screenshots

## Slide 19: 5.2.5 Factors Influencing the Test Effort
5.2 Test Planning and Estimation
Product Characteristics :
The risks associated with the product
The quality of the test basis
The size of the product
The complexity of the problem domain
The requirements for quality characteristics (e.g., security, reliability)
The required level of detail for test documentation
Requirements for legal and regulatory compliance
Development process Characteristics :
The stability and maturity of the organization
SDLC model used
Tools used
Test approach
Test process
Time pressure

## Slide 20: 5.2.5 Factors Influencing the Test Effort (Cont..)
People Characteristics :
Skills and experience of the team members
Team Cohesion and Leadership
Test Results:
The number and severity of defects
The amount of rework required

## Slide 21: 5.2.6 Test Estimation Techniques
5.2 Test Planning and Estimation
There are several estimation techniques to determine the effort required for
adequate testing. Two most used techniques are:
The metrics-based technique: estimating the test effort based on metrics of former similar projects, or based on typical values
The expert-based technique: estimating the test effort based on the
experience of the owners of the testing tasks.
Example:
In Agile development, burndown charts are examples of metrics-based approach as effort is being captured and reported, and is then used to feed into the team’s velocity to determine the amount of work the team can do in the next iteration; whereas planning poker is an example of the expert-based approach, as team members are estimating the effort to deliver a feature based on their experience.

## Slide 22: 5.3 Test Monitoring and Control
Why Test monitoring is necessary?
To know the status of the testing project at any given point in time
To provide visibility on the status of testing to other stake holders
To be able to measure testing against defined exit criteria
To be able to assess progress against Planned schedule & Budget

## Slide 23: 5.3 Test Monitoring and Control (Cont..)
Why Test Control is necessary?
To guide and suggest corrective actions based on the information and metrics
gathered and reported.
Actions may cover test activity and may effect any other SDLC activity.
Examples of test control actions include:
  Re-prioritizing tests when an identified risk occurs (e.g., software delivered
late)
  Changing the test schedule due to availability or unavailability of a test
environment or other resources
  Re-evaluating whether a test item meets an entry or exit criterion due to rework

## Slide 24: 5.3.1 Metrics used in Testing
Efficient test process measurement is essential for managing and evaluating
the effectiveness of a test process. Test metrics are an important indicator
of the effectiveness of a software testing process.
Metrics should be collected during and at the end of a test level in order to
assess :
Progress against the planned schedule and budget
Current quality of the test object
Adequacy of the test approach
Effectiveness of the test activities with respect to the objectives

## Slide 25: 5.3.1 Metrics used in Testing (Cont..)
Common Test Metrics include:
Percentage of planned work done in test case preparation (or percentage of
planned test cases implemented)
Percentage of planned work done in test environment preparation
Test case execution (e.g., number of test cases run/not run, test cases
passed/failed, and/or test conditions passed/failed)
Defect information (e.g., defect density, defects found and fixed, failure
rate, and confirmation test results)
Test coverage of requirements, user stories, acceptance criteria, risks, or code
Task completion, resource allocation and usage, and effort
Cost of testing, including the cost compared to the benefit of finding the
next defect or the cost compared to the benefit of running the next test

## Slide 26: Need of Metrics
To track Projects against plan
To take timely corrective actions
To get early warnings
It is a basis for setting benchmarks
It is a basis for driving process improvements
To track the process performance against business

## Slide 27: Types of Metrics
Project Metrics - Test Coverage, Defect Density, Defect arrival rate
Process Metrics - Test Effectiveness, Effort Variance, Schedule Variance, CoQ, Delivered Defect Rate, Defect Slippage or Test escape, Defect Injection Rate, Rejection Index, Resource Utilization, Review Effectiveness, Test Case Design, Rework Index, Defect Removal Efficiency.
Productivity Metrics - Test case design productivity, Test case execution productivity
Closure Metrics – Effort distribution metrics like Test Design Review Effort, Test Design Rework effort, KM Effort

## Slide 28: Types of Metrics – Project Metrics
Test Coverage: The following are the test coverage metrics:
Test Design:
# Of Requirements or # Of Use Cases covered / # Of Requirements or # Of Use Cases Planned
Test Execution:
# Of Test scripts or Test cases executed/# Of Test scripts or Test cases Planned Test Automation:
# Of Test cases automated/# Of Test cases

## Slide 29: Types of Metrics – Project Metrics (Cont..)
Defect Density
Total Defect density = (Total number of defects including both impact and non- impact, found in all the phases + Post delivery defects)/Size
Defect arrival rate:
# Of Defects * 100 / # of Test Cases planned for Execution
This metric indicates the quality of the application/product under test. Lower the value of this parameter is better.

## Slide 30: Types of Metrics – Process Metrics
Test Effectiveness
# Of Test Cases failed (found defects)/# Of Test Cases executed
This metric indicates the effectiveness of the Test Cases in finding the defects
in the product
Defect Removal Efficiency
(# of Defects found internally / Total # Of(internal + external) Defects
found) * 100
It indicates the number of defects leaked after several levels of review and these defects are slipped to the customer.
Defect Injection Rate (No of Defects / 100 Person Hours)
No of Defects[phase wise] * 100/ Actual Effort[phase wise] This is used to detect the defects injected during STLC Phases.

## Slide 31: Types of Metrics – Process Metrics (Cont..)
Cost of quality
% CoQ = (Total efforts spent on Prevention + Total efforts spent on Appraisal +
Total efforts spent on failure or rework)*100/(Total efforts spent on project)
Prevention Cost: (Green Money) :
Cost of time spent by the team in implementing the preventive actions identified
from project start date to till date
Appraisal Cost: (Blue Money) :
Cost of time spent on review and testing activities from the project start date to till
date
Failure Cost: (Red Money) :
Cost of time taken to fix the pre and post delivery defects. Expenses incurred in rework – Customer does not pay for this

## Slide 32: Types of Metrics – Process Metrics (Cont..)
Effort Variance
Overall and Variance at each milestone
(Actual effort - Planned effort) / Planned effort) * 100
The purpose of this parameter is to check the accuracy of the Effort estimation process to improve the estimation process.
Schedule variance
(Actual end date - Planned end date) / (Planned end date - Plan start date + 1) *
100
It depicts the ± buffer that can be used for optimum use of resource deployment and monitor the dates committed to the client and helps in better planning of future tasks.

## Slide 33: Types of Metrics – Process Metrics (Cont..)
Defect slippage or Test escape
(Total # Of External Defects / Total # Of Defects detected (Internal+External) ) *
100
This measure helps us to know how effectively we are detecting the defects at various stages of internal testing
Rejection index
# Of Defects rejected/# Of Defects raised
The purpose of this parameter is to measure the Quality of the defects raised

## Slide 34: Types of Metrics – Process Metrics (Cont..)
Resource Utilization
Actual effort utilized in the month for project activities /Total available Effort in the month
Review Effectiveness
(No of Internal Review Defects / [No of Internal Defects+No of External Defects])*100
The purpose of this parameter is to measure how effective are our reviews in capturing all the phase injected defects.
Test Case Design Rework Index
(Test Cases with Review Comments for rework/Total Test Cases)*100

## Slide 35: Types of Metrics – Productivity Metrics
Test case design productivity
# Of Test cases (scripts) designed/ Total Test case design effort in hours
This metric indicates the productivity of the team in designing the test cases.
Test case execution productivity
# Of Test cases executed/ Total Test case executed effort in hours
Effort shall include the set up time, execution time. This metric indicates the productivity of the team in executing the test cases.

## Slide 36: Types of Metrics – Closure Metrics
Test Design Review effort
(Effort spent on Test Case design reviews / Total effort spent on Test Case design) * 100
This is used with other process metrics like "Review Effectiveness", "DRE", "Defect
Injection Ratio" to plan for an adequate review effort for future projects.
Test Design Rework effort
(Effort spent on Test Case design review rework / Total effort spent on Test Case design)
* 100
This can be used with other process metrics like "Effort Variance", "Schedule Variance" to plan for an adequate rework effort for future projects.
KM Effort
(Total Effort spent on preparation of KM artifacts / Total efforts for entire project) * 100
This indicates effort spent on KM that can be used to plan KM activities for future
projects.

## Slide 37: 5.3.2 Purposes, Contents & Audiences for Test Reports
The purpose of test reporting is to summarize and communicate test activity information, both during and at the end of a test activity (e.g., a test level).
The test report prepared during a test activity may be referred to as a test progress report, while a test report prepared at the end of a test activity may be referred to as a test summary report (test completion report).
Test Progress Report includes:
The status of the test activities and progress against the test plan
Factors impeding progress
Testing planned for the next reporting period
The quality of the test object

## Slide 38: 5.3.2 Purposes, Contents & Audiences for Test Reports (Cont..)
Test Summary Report includes:
Summary of testing performed
Information on what occurred during a test period
Deviations from plan, including deviations in schedule, duration, or effort
of test activities
Status of testing and product quality with respect to the exit criteria or definition of done
Factors that have blocked or continue to block progress
Metrics of defects, test cases, test coverage, activity progress, and resource consumption.
Residual risks
Reusable test work products produced

## Slide 39: 5.3.2 Purposes, Contents & Audiences for Test Reports (Cont..)
The contents of a test report will vary depending on the project, the
organizational requirements, and the software development lifecycle.
Example : a complex project with many stakeholders or a regulated project may require more detailed and rigorous reporting than a quick software update.
Example : in Agile development, test progress reporting may be incorporated into task boards, defect summaries, and burndown charts, which may be discussed during a daily stand-up meeting

## Slide 40: 5.4 Configuration Management & Configuration Control
Configuration Management :
The purpose of configuration management is to establish and maintain the integrity of the component or system, the test ware, and their relationships to one another through the project and product lifecycle.
A discipline applying technical and administrative direction and surveillance to identify and document the functional and physical characteristics of a configuration item
Configuration Control or Version control:
An element of configuration management, consisting of evaluation, coordination, approval or disapproval and implementation of changes to configuration items after formal establishment of their configuration identification

## Slide 41: 5.4 Configuration Management & Configuration Control (Cont..)
To properly support testing, configuration management may involve ensuring
the following:
All test items are uniquely identified, version controlled, tracked for changes,
and related to each other
All items of testware are uniquely identified, version controlled, tracked for changes, related to each other and related to versions of the test item(s) so that traceability can be maintained throughout the test process
All identified documents and software items are referenced unambiguously in
test documentation

## Slide 42: 5.5.1 Definition of Risk
5.5 Risks and Testing
Risk:
A factor that could result in negative consequences; usually expressed as impact
and like hood
Risks are used to decide where to start testing and where to test more.
Testing oriented towards exploring and providing information about product risks
Risk based Testing is used to reduce risk of adverse effect occurring or to
reduce the impact of adverse effect
It draws on the collective knowledge and insight of the project stakeholders to determine the risk and the level of testing required to address those risks.

## Slide 43: 5.5.2 Project Risks
A risk related to management and control of the (test) project is called as Project
Risk.
Project risk include:
Project issues:
  Delays may occur in delivery, task completion, or satisfaction of exit criteria or definition of done
  Inaccurate estimates, reallocation of funds to higher priority projects, or
general costcutting across the organization may result in inadequate funding
  Late changes may result in substantial re-work
Organizational issues:
  Skills, training, and staff may not be sufficient
  Personnel issues may cause conflict and problems
  Users, business staff, or subject matter experts may not be available due to
conflicting business priorities

## Slide 44: Project Risks (Cont..)
Political issues:
  Testers may not communicate their needs and/or the test results adequately
  Developers and/or testers may fail to follow up on information found in testing and reviews (e.g., not improving development and testing practices)
  There may be an improper attitude toward, or expectations of, testing (e.g.,
not appreciating the value of finding defects during testing)
Supplier issues:
  A third party may fail to deliver a necessary product or service, or go bankrupt
o Contractual issues may cause problems to the project

## Slide 45: Project Risks (Cont..)
Technical issues:
  Requirements may not be defined well enough
  The requirements may not be met, given existing constraints
  The test environment may not be ready on time
  Data conversion, migration planning, and their tool support may be late
  Weaknesses in the development process may impact the consistency or quality of project work products such as design, code, configuration, test data, and test cases
  Poor defect management and similar problems may result in accumulated defects and other technical debt

## Slide 46: 5.5.2 Product Risks
Product Risk: it is directly related to the test object
product risks include:
Software might not perform its intended functions according to the specification
Software might not perform its intended functions according to user, customer,
and/or stakeholder needs
A system architecture may not adequately support some non-functional requirement(s)
A particular computation may be performed incorrectly in some circumstances
A loop control structure may be coded incorrectly
Response-times may be inadequate for a high-performance transaction processing system
User experience (UX) feedback might not meet product expectations

## Slide 47: 5.5.3 Risk-based Testing and Product Quality
Product Risks identified during Risk-based testing are used to:
Determine the test techniques to be employed
Determine the extent of testing to be carried out
Prioritize testing in an attempt to find the critical defect as early as possible
Determine whether any non testing activities could be employed to reduce risk
Risk Management activities provide a discipline approach to :
minimize the product failure:
Assess and reassess what can go wrong (risks)
Determine what risks are important to deal with
Implement action to deal with those risks

## Slide 48: 5.6 Defect Management
Need of Defect Management Process :
one of the objectives of testing is to find defects, defects found during testing should be logged.
Any defects identified should be investigated and should be tracked from discovery and classification to their resolution - e.g., correction of the defects and successful confirmation testing of the solution, deferral to a subsequent release, acceptance as a permanent product limitation, etc.
In order to manage all defects to resolution, an organization should
establish a defect management process.
This process must be agreed with all those participating in defect management, including designers, developers, testers, and product owners.

## Slide 49: Objectives of Defect Report
Provide developers and other parties with information about any adverse event that occurred, to enable them to identify specific effects, to isolate the problem with a minimal reproducing test, and to correct the potential defect(s), as needed or to otherwise resolve the problem
Provide test managers a means of tracking the quality of the work product and the impact on the testing (e.g., if a lot of defects are reported, the testers will have spent a lot of time reporting them instead of running tests, and there will be more confirmation testing needed)
Provide ideas for development and test process improvement

## Slide 50: Summary
In this lesson, you have learnt:
Test management is covered from a skills perspective, focusing on test execution and defect reporting and handling.
Managing the Test Activities
Role of test manager and testers
Test planning activities
Template of Test document artifacts such as test plan and test
case designs
Entry and exit criteria of tests
Test execution activities
Test Metrics
Configuration Management

## Slide 51: Review - Questions
Question 1: The degree of independence to which testing is performed is known as .
Question 2: there can be different test plans for different test
levels. (True / False)
Question 3: Exit criteria are used to report against and to plan
when to begin testing. (True / False)
Question 4: Which of the following are Test Environments
Unit Test Environment
QA Test Environment
Simple Test Environment
Product Environment

## Slide 52: Review – Match the Following
1. Entry Criteria
2. Exit Criteria
3. Test Approach
4. Failure based testing
A. Consultative approach
B. Acceptance criteria
C. Methodical approach
D. Completion criteria